20th November 2024
Report for Northwold and Whittington Parish Council on Findings By The Play Inspection Co. (Northwold Recreation Ground)


1/ Ref Signs, Some signage has been done, emergency details and contact information signs still to be completed. Action purchase required signs.

2/ Algae and moss growth, not visible. Action N/A

3/ Gates, recommended to obtain a 12mm gap. To obtain this the gates would have to be re-hung with different hinges and locks.
Action contact original fence erectors and arrange them to fit the correct furniture to requirements.

4/ Picnic benches areas or parts of timbers rotten. Action either repair or remove.

5/ Metalwork bench without wooden struts Action remove or replace wooden parts. Cllr Jenkinson has said he has the wood to complete the work.

6/ Litter bin covered in graffiti. Action Repaint.

7/ Some connecting links are in excess of the 8.6mm and 12mm requirements of BS EN1176.
Action Need replacing.

8/ Rotary roundabout, Rubber tiles need to be fixed permanently.
Action contact manufacturer of play ground equipment to carry out work.

9/ Embankment slide. Slide and fencing has now all been removed. Action N/A

Overall.
Playground site is showing obvious wear and tear after twenty years of use. Wooden structures are showing considerable wear which could become a high risk as time progresses (report is only sight seen, internal inspection of condition of wood not carried out). 
Hopefully if council can replace in two/three years’ time this would be the better option. The playground equipment is unfortunately past it sell buy date.


Report and Action advised by Cllr Kevin Crawley.


